## Slide 1: Software Project Management
Jing Zhang Ph.D.

## Slide 2: Project Approach Selection
Objectives:
Take account of the characteristics of the system to be developed when planning a project
Select an appropriate process model
Make best use of the “waterfall” process model where appropriate
Reduce risks by the creation of appropriate prototypes
Reduce other risks by implementing the project in increments

## Slide 3
Selecting appropriate project approach is based on the analysis of project characteristics.
Projects with different characteristics requires different develop processes.

## Slide 4: The first decision: Build or Buy
Buy
  Reduce the cost
  Can be examined before acquisition, no delay
  Most of the bugs are likely to been reported and removed
Not buy
  You have the same app as everyone else
  Flexibility has limits and you may end up having to change your office procedures in order to fit in with the computer system
  You will not own the software code
  Once you have, your organization may come to be very reliant upon it.

## Slide 5: Choosing methodologies and technologies
The chosen methods and technologies
  The training requirements for development staff
  The types of staff to be recruited
  The development environment
  System maintenance arrangement
Identify project as either objective-driven or product-driven
  A product-driven project creates products defined before the start of the project.
  An objective-driven project will often have come first which will have defined the general software solution that is to be implemented.

## Slide 6: Choosing methodologies and technologies
Other project characteristics
  Is a data-oriented or process-oriented system?
    Data-oriented (information system with DB)
    Process-oriented (embedded control system)
  Will the software be a general tool or application specific?
  Are there specific tools available for implementing the particular type of application?
    Does it involve concurrent processing
    Will the system to be created be knowledge-based
    Will the system to be produced make heavy use of computer graphics
  Is the system to be created safety critical?
  Is the system designed primarily to carry out predefined services or to be engaging and entertaining?
  What is the nature of the hardware/software environment in which the system will operate?

## Slide 7: Choosing methodologies and technologies
Identify high-level project risks
  Product uncertainty
    Data-oriented (information system with DB)
    Process-oriented (embedded control system)
  Process uncertainty
  Resource uncertainty

## Slide 8: Software Process
In software engineering, a software process (also known as a software development methodology, system development methodology, software development life cycle, software development process) is a splitting of software development work into distinct phases (or stages) containing activities with the intent of better planning and management.

## Slide 9: The waterfall model
This is the classic model of system development that is also known as the one-shot or once-through model.
A later stage may reveal the need for some extra work at an earlier stage, but this should definitely be the exception rather than the rule.

## Slide 10: The waterfall model
The waterfall approach may be favored by some managements, because it creates natural milestones at the end of each phase.
Where the requirements are well defined and the development methods are well understood, the waterfall approach allows project completion times to be forecast with some confidence.

## Slide 11: Software Prototyping
A prototype is a working model of one or more aspects of the projected system. It is constructed and tested quickly and inexpensively in order to test out assumptions
Throw-away prototypes The prototype test out some ideas and is then discarded when true development of the operational system is commenced.
Evolutionary prototypes The prototype is developed and modified until it is finally in a state where it can become the operational system.

## Slide 12: Software Prototyping
What is being prototyped?
  The human-computer interface
  The functionality of the system
    Here the precise way the system should function internally is not known. For example, a computer model of some real-world phenomenon is being developed.

## Slide 13: Software Prototyping
Some of the reasons why we need prototyping
  Learning by doing
  Improved communication
  Improved user involvement The users can be more actively involved in design decisions.
  Clarification of partially known requirements
  Demonstration of the consistency and completeness of a specification
  Reduced need for documentation
  Reduced maintenance costs
  Production of expected results

## Slide 14: Software Prototyping
To what extent is the prototyping to be done
  Mock-ups As when copies of input screens are shown to the users on a terminal, but the screens cannot actually be used.
  Simulated interaction E.g., the user can type in a request to access a record and the system will show the details of a record, but the details shown are always the same and no access is made to a database.
  Partial working model
    Vertical Some, but not all, features are prototyped fully.
    Horizontal All features are prototyped but not in detail.

## Slide 15: Software Prototyping
Drawbacks and dangers
  Users can misunderstand the role of the prototypes
  Lack of project standards possible
  Lack of control
  Additional expense
  Machine efficiency might not be efficient in machine terms
  Close proximity of developers

## Slide 16: Incremental Delivery
This approach breaks the application down into small components which are then implemented and delivered in sequence.

## Slide 17: Incremental Delivery
Advantages
  The feedback from early increments improves the later stages
  The possible of changes in requirements is reduced because of the shorter time span between the design of a component and its delivery
  User get benefits earlier
  Early delivery of some useful components improves cash flow
  Smaller sub-projects are easier to control and manage
  The project can be temporarily abandoned if more urgent work emerges

## Slide 18: Incremental Delivery
Disadvantages
  Later increments might require modifications to earlier increments.
  Software developers may be more productive working on one large system than on a series of smaller ones
  A large number of discrete functions with little common infrastructure.

## Slide 19: Agile methods
Agile methods are designed to overcome the disadvantages we have noted with heavyweight implementation methodologies. There are various agile approaches
  Crystal technologies
  Atern
  Feature-driven development
  Scrum
  Extreme Programming (XP)

## Slide 20: Agile Manifesto
Some of the leading proponents of these approaches came together in 2001 to issue an Agile Manifesto which stated that their various methods shared four core values:
  Individual and interaction over process and tools
  Working together over comprehensive documentation
  Customer collaboration over contract negotiation
  Responding to change over following a plan

## Slide 21: eXtreme Programming (XP)
Previously:
  Get all the requirements before starting design
  Freeze the requirements before starting development
  Resist changes: they will lengthen schedule
  Build a change control process to ensure that proposed changes are looked at carefully and no change is made without intense scrutiny
  Deliver a product that is obsolete on release

## Slide 22: XP: Embrace Change
Recognize that:
  All requirements will not be known at the beginning
  Requirements will change
Use tools to accommodate change as a natural process
Do the simplest thing that could possibly work and refactor mercilessly
Emphasize values and principles rather than process

## Slide 23: XP: Values
Communication
Simplicity
Feedback
Courage

## Slide 24: XP Values: Communication
Poor communication in software teams is one of the root causes of failure of a project
Stress on good communication between all stakeholders--customers, team members, project managers
Customer representative always on site
Paired programming

## Slide 25: XP Values: Simplicity
‘Do the Simplest Thing That Could Possibly Work’
  Implement a new capability in the simplest possible way
  Refactor the system to be the simplest possible code with the current feature set
‘You Aren’t Going to Need It’
  Never implement a feature you don’t need now

## Slide 26: XP Values: Feedback
Always a running system that delivers information about itself in a reliable way
The system and the code provides feedback on the state of development
Catalyst for change and an indicator of progress

## Slide 27: XP Values: Courage
Projects are people-centric
Ingenuity of people and not any process that causes a project to succeed

## Slide 28: XP Practices

## Slide 29: XP Practices: Pair Programming
All production software is built by two programmers, sitting side by side, at the same machine
All production code is therefore reviewed by at least one other programmer
Research into pair programming shows that pairing produces better code in the same time as programmers working singly
Pairing also communicates knowledge throughout the team

## Slide 30: XP Practices: Design Improvement
Continuous design improvement process called ‘refactoring’:
  Removal of duplication
  Increase cohesion
  Reduce coupling
Refactoring is supported by comprehensive testing--customer tests and programmer tests

## Slide 31: XP Practices: Customer Tests
The Customer defines one or more automated acceptance tests for a feature
Team builds these tests to verify that a feature is implemented correctly
Once the test runs, the team ensures that it keeps running correctly thereafter
System always improves, never backslides

## Slide 32: XP Criticism
Unrealistic--programmer centric, not business focused
Detailed specifications are not written
Design after testing
Constant refactoring
Customer availability
12 practices are too interdependent

## Slide 33: Conclusion
We need to examine each project carefully to see if it has characteristics which suggest a particular approach or process model.
The classic waterfall process model, which attempts to minimize iteration, should lead to projects that are easy to control. Unfortunately, many projects do not lend themselves to this structure.
Prototyping may be able to reduce project uncertainties by allowing knowledge to be bought through experimentation.
The incremental approach encourages the execution of a series of small, manageable, ‘mini-projects’ but does have some cost.